## Slide 1: ExportHub Global Commerce Platform
Client Proposal & Product Vision
Multinational Export-Focused Ecommerce Ecosystem

## Slide 2: Executive Summary
A scalable B2B/B2C export marketplace connecting manufacturers, exporters, warehouses, and global buyers.

## Slide 3: Business Problem
Exporters struggle with fragmented logistics, inventory, multi-country pricing, and compliance management.

## Slide 4: Solution Overview
Single platform for product management, country-specific catalogs, warehouses, orders, payments, shipping, and analytics.

## Slide 5: Core User Types
Exporters, Warehouse Managers, Country Administrators, Retail Buyers, Wholesale Buyers, Super Admins.

## Slide 6: Key Features
Multi-country storefronts
Country-wise product visibility
Warehouse mapping
Multi-currency pricing
Order management
Analytics

## Slide 7: Customer Experience
Localized catalogs, local pricing, country-specific inventory, shipment tracking, and multilingual support.

## Slide 8: Admin & Operations
Inventory control, warehouse allocation, export compliance, product approvals, reporting, and promotions.

## Slide 9: Technology Overview
Web App + Admin Portal + Scalable API + Cloud Storage + Analytics + Security.

## Slide 10: Development Roadmap
Phase 1: Foundation
Phase 2: Commerce Engine
Phase 3: Logistics & Warehouses
Phase 4: Analytics & Optimization

## Slide 11: Feature Timeline Estimates
Authentication: 4-5 days
Product Management: 8-10 days
Warehouse Management: 7-10 days
Country Catalogs: 6-8 days
Orders: 7-10 days
Payments: 5-8 days
Shipping: 6-10 days
Analytics: 5-7 days

## Slide 12: Team Recommendation
1 PM, 1 UI/UX Designer, 2 Full-Stack Developers, 1 QA Engineer.

## Slide 13: Estimated Project Timeline
MVP: 10-12 weeks
Production Ready: 16-20 weeks
Enterprise Scale: 24+ weeks

## Slide 14: Business Benefits
Global reach, reduced operational costs, centralized management, better customer experience, scalable growth.

## Slide 15: Next Steps
Requirements Workshop
UI/UX Approval
MVP Development
Testing
Launch
Growth Roadmap